## Slide 1
Rebecca Onuschak
Federal Program Director for Pu-238 Production
DOE Office of Space and Defense Power Systems
November 30, 2012
DOE Plans for Restarting Domestic Pu-238 Production

## Slide 2: DOE plans to achieve 1.5 kg/yr production capability by 2018
ORNL has begun technology demonstration to develop capability to make Pu-238 for DOE
The project is broken into subprojects

## Slide 3: Plutonium-238 is Produced in a Nuclear Reactor via Neutron Capture and Beta Decay

## Slide 4: Production can be restarted without new facilities

## Slide 5: Two existing DOE reactors

## Slide 6: High-TRL methods are key to approach

## Slide 7: First Steps (underway now)
Review past NEPA analysis to ensure current approach remains the best option and that impacts are understood
Demonstrate key technologies that need to be re-established and/or adjusted for the current approach
Historical production process:
  Was designed for reactors that no longer operate
  Used facilities and infrastructure supported by weapons activities
Current approach:
  Will use existing research reactors and facilities
  Must be lean enough to “pay its own way” (no weapons production infrastructure on which to depend)

## Slide 8: Development work will adjust processes to use existing research reactors
2011-044A RMW
Target Fabrication, Irradiation, and Post-Irradiation Examination
Neptunium Conversion to Oxide
Chemical Separations

## Slide 9: Existing capabilities need scale-up
Process Step | Current Technology Using Existing Equipment | Proposed 2 kg/year | Issues to be Addressed During Development
Target Fabrication | < 100/year (hot cell and glovebox) | > 200-600/year (glovebox) | Production target design
Dissolution (caustic) | 4 kg Al/batch (upper limit) | 4 kg Al/batch | Process controls to ensure safe operation at maximum throughput
Dissolution (acid) | 1-2 kg/batch heavy metal (HM) as used nuclear fuel (UNF) | 2 kg HM as irradiated Np/Pu per batch | Dissolution of actual irradiated target material (small batches)
Solvent extraction | 1-4 kg UNF | 2 Kg Np/Pu /batch | Np valence state adjustment; Np extraction behavior; effects of high specific activity 238Pu on solvents.
Anion exchange | 200 gm Pu/batch | 200 gm 238Pu/batch | Effect of high specific activity 238Pu on existing process chemistry

## Slide 10: Existing capabilities scale-up (continued)
Process Step | Current Technology Using Existing Equipment | Proposed 2 kg/year | Issues to be Addressed During Development
Oxalate Precipitation | 35 gm/batch using 242Pu | 80 gm/batch 238Pu | Effect of high specific activity 238Pu on existing process chemistry
16O | SRS/LANL Technology exists (not implemented at ORNL) | 2 kg/year | Methods for safe process operation and control; ensure minimal back reaction
Shipping | ~ 75-200 gm 242Pu/shipment ~ 8 gm 238Pu/shipment | ~ 200-600 gm 238Pu/shipment | Increase capacity per shipment for 238Pu shipments
Modified direct denitration | 0.1 - 1.0 kg/hour based on U | 100-200 gm/hour of Np | Demonstrate process chemistry for MDD based on Np
Pa removal | ~ 100 gm Np total (for previous test target work) | ~ 14 kg Np/year | Scale up from ~100 gm to ~14 kg/yr.

## Slide 11: Path to Full-Scale Production
Complete NEPA Documentation; finalize project alternative selection | Spring 2013
Qualify targets for HFIR; begin integrated process demonstration | Fall 2013
Ship first Pu-238 sample material to LANL (confirms product quality) | Fall 2014
Qualify targets for ATR; begin ramp-up to full production | Fall 2016
Turnover to Operations | Fall 2017
DOE and NASA are moving forward with a realistic, low-risk plan to address this critical supply issue

## Slide 12: Acknowledgment
The majority of the content presented here, including all of the graphics, was provided by Dr. Robert Wham of the Oak Ridge National Laboratory.